Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 February 2026 |
| --- | --- |
| Team ID | GACSE-124 |
| Project Name | FitBuddy – AI-Powered Personalized Fitness Planner |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Plan Generation | USN-1 | As a user, I can submit my personal details (name, age, weight, fitness goal, and intensity) via the web form to create my fitness profile. | 2 | High | Team GACSE-124 |
| Sprint-1 | User Input & Plan Generation | USN-2 | As a user, I receive a personalised 7-day workout plan generated by Gemini 1.5 Pro after submitting my profile details. | 3 | High | Team GACSE-124 |
| Sprint-1 | User Input & Plan Generation | USN-3 | As a user, I can view a goal-specific nutrition tip generated by Gemini Flash alongside my workout plan on the results page. | 2 | High | Team GACSE-124 |
| Sprint-1 | Data Persistence | USN-4 | As a user, my profile and generated workout plan are automatically saved to the SQLite database via save_user() and save_plan() for future retrieval. | 2 | High | Team GACSE-124 |
| Sprint-1 | Data Persistence | USN-5 | As an admin, I can access /view-all-users to view all registered users and their workout plans displayed in the admin panel (all_users.html). | 3 | Medium | Team GACSE-124 |
| Sprint-2 | Feedback & Plan Update | USN-6 | As a user, I can submit text feedback on my current workout plan (e.g., "add more cardio" or "reduce intensity") via the feedback form. | 3 | High | Team GACSE-124 |
| Sprint-2 | Feedback & Plan Update | USN-7 | As a user, I receive an AI-revised workout plan via update_workout_plan() that incorporates my feedback using Gemini 1.5 Pro within seconds. | 5 | High | Team GACSE-124 |
| Sprint-2 | Feedback & Plan Update | USN-8 | As a user, I can view both my original and updated workout plans on the results page to track how my plan has evolved over time. | 3 | Medium | Team GACSE-124 |
| Sprint-2 | UI & Deployment | USN-9 | As a user, I experience a clean gym-themed interface with consistent styling (Roboto font, Flexbox layout, gym background image) across all pages. | 3 | Medium | Team GACSE-124 |
| Sprint-2 | UI & Deployment | USN-10 | As a developer, I can access interactive API documentation at the /docs endpoint to explore and test all FastAPI routes. | 3 | Low | Team GACSE-124 |
| Sprint-2 | UI & Deployment | USN-11 | As a developer, the application runs reliably on localhost:8000 via the Uvicorn ASGI server with hot-reload enabled during development. | 3 | Medium | Team GACSE-124 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 24 Feb 2026 | 02 Mar 2026 | 12 | 02 Mar 2026 |
| Sprint-2 | 20 | 7 Days | 03 Mar 2026 | 09 Mar 2026 | 20 | 09 Mar 2026 |

Velocity:

FitBuddy was developed in 2 sprints. Sprint-1 delivered 12 story points (user input, plan generation, nutrition tips, data persistence, admin view). Sprint-2 delivered 20 story points (feedback-based plan update, UI polish, deployment readiness). Total Story Points = 12 + 20 = 32. Number of Sprints = 2. Team Velocity = 32 ÷ 2 = 16 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts