A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

User Input & Plan Generation (Epic 1)

Collect User Profile via Web Form (USN1) 2

Generate 7-Day Workout Plan via Gemini 1.5 Pro (USN2) 3

Data Persistence (Epic 2)

Generate Nutrition Tip via Gemini Flash (USN3) 2

Save User Profile to SQLite via save_user()(USN4) 2

Save Workout Plan to SQLite via save_plan()(USN5) 3

Total Story Point in Sprint 1= 2+3+2+2+3=12

Sprint 2

Feedback & Plan Update (Epic 3)

Submit Feedback for Plan Refinement (USN6) 3

Update Workout Plan via Gemini 1.5 Pro (USN7) 5

Display Original & Updated Plans (USN8) 3

Implement Gym-Themed UI with Roboto/Flexbox (USN9) 3

UI & Deployment (Epic 4)

Expose FastAPI Docs at /docs Endpoint (USN10) 3

Server Deployment (Epic 5)

Deploy App on localhost:8000 via Uvicorn ASGI (USN11) 3

Total Story Point in Sprint 2= 3+5+3+3+3+3=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.