User Acceptance Testing (UAT) Template

| Date | 26 February 2026 |
| --- | --- |
| Team ID | GACSE-124 |
| Project Name | FitBuddy – AI-Powered Personalized Fitness Planner |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: FitBuddy – AI-Powered Personalized Fitness Planner

Project Description: An AI-powered web application built with FastAPI and Google Gemini that generates personalised 7-day workout plans and nutrition tips based on user profiles, with feedback-based plan refinement.

Project Version: v1.0

Testing Period: 24 February 2026 to 09 March 2026

Testing Scope:

Features: User profile form submission, AI workout plan generation (/generate-workout), nutrition tip generation, feedback-based plan update (/submit-feedback), admin view (/view-all-users), data persistence (SQLite/SQLAlchemy).

User Stories: USN-1 to USN-5 (Sprint-1) and USN-6 to USN-11 (Sprint-2) as defined in the Product Backlog.

Testing Environment:

URL/Location: http://localhost:8000 (local development); /docs for Swagger API UI

Credentials: No authentication required. Admin panel accessible directly at /view-all-users.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | End-to-end workout plan generation: User submits profile and receives a 7-day AI plan | Step 1: Navigate to http://localhost:8000 Step 2: Fill in name=Alex, age=28, weight=75kg, goal=Weight Loss, intensity=Moderate Step 3: Click Generate Plan | result.html displays a formatted 7-day workout plan and a goal-specific nutrition tip. User profile and plan saved to SQLite database. | result.html displayed 7-day plan with daily exercises and a nutrition tip. Records visible in /view-all-users admin panel. | Pass |
| TC-002 | Form validation: User submits incomplete or invalid profile data | Step 1: Navigate to http://localhost:8000. Step 2: Submit form with empty name field. Step 3: Submit form with age=-5. Step 4: Submit form with non-numeric weight. | Application returns HTTP 422 Unprocessable Entity with clear field-level validation error messages. No plan generated for invalid inputs. | FastAPI Pydantic schema validation triggered; 422 errors returned for all invalid cases. No partial data saved to database. | Pass |
| TC-003 | Feedback-based plan update: User submits feedback and receives a revised workout plan | Step 1: Generate a plan for a user. Step 2: Navigate to /submit-feedback. Step 3: Enter user_id and feedback text "Add more cardio and reduce strength training". Step 4: Submit feedback. | Revised plan returned by Gemini 1.5 Pro incorporating the feedback. Original plan and updated plan both visible on results page. | Revised plan generated within 4 seconds. Updated plan stored via update_plan() in SQLite. Both original and updated plans displayed. | Pass |
| TC-004 | Admin view: All registered users and workout plans displayed at /view-all-users | Step 1: Register at least 2 users with different profiles by submitting the form twice. Step 2: Navigate to http://localhost:8000/view-all-users. | all_users.html displays a table with all registered users and their associated workout plans retrieved from SQLite. | Admin panel showed all 2 users with names, goals, and plan summaries. get_all_users() and get_all_plans() functions returned correct data. | Pass |
| TC-005 | Nutrition tip generation: Nutrition tip is relevant to user goal | Step 1: Submit a profile with goal=Muscle Gain. Step 2: Submit another profile with goal=Weight Loss. Step 3: Compare nutrition tips on result.html for both profiles. | Each profile receives a distinct nutrition tip specific to their fitness goal, generated by Gemini Flash. | Muscle Gain profile received high-protein diet tip; Weight Loss profile received calorie-deficit tip. Tips were goal-appropriate and unique. | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Missing API key causes unhandled 500 server error with no user-friendly message on the results page. | Step 1: Remove or leave blank the GOOGLE_API_KEY in the .env file. Step 2: Start the FastAPI app via Uvicorn. Step 3: Submit any workout generation form. | Medium | Closed | Fixed by validating API key presence at app startup and returning a user-friendly error page when key is missing or invalid. |
| BG-002 | Feedback form accepts empty feedback text, causing Gemini to generate a plan unchanged with no indication to the user. | Step 1: Generate a workout plan for any user profile. Step 2: Navigate to /submit-feedback. Step 3: Submit feedback form with an empty feedback text field. | Low | Closed | Added server-side validation to reject empty feedback strings and return a descriptive 422 error message to the user. |

Sign-off:

Tester Name: Team GACSE-124

Date: 09 March 2026

Signature: Team GACSE-124 (Digital)

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.